| 1. Incident Name( Incident Location) Oil Spill | 2. Operational Period (Date/Time) From: 01JAN18/0800 To:02JAN18/0800 | Critical Information Requirements ICS 202B |
| --- | --- | --- |
| 3. Critical Information Requirements: - Significant safety incident & concerns: (including fatalities, hospitalization , injuries beyond first aid,) - Safety zones/flight restrictions breaches - Significant changes to incident status - Wildlife impacts: particularly to state & federally protected species: e.g. whales, endangered species - Changes to Marine Transportation System/port status or delays - Stakeholder interests and concerns, public protests - Command objective completed - Major resource/equipment casualties and/or deployments - Any single day charge over $________________________ - Significant changes in volume of oil spilled or rate of discharge data or estimates - Resource use status and statistics: e.g. number of responders and amount of boom deployed - Damage to infrastructure - Oil reaches ________________________________ - Cultural/historical/economic impacts or concerns - Political interests and concerns including unplanned VIP visits - Negative media coverage, media interests, concerns and trends Example Work Assignments: Safety Officer: - Identify initial safety concerns for responders/public and implement access restrictions, as needed - Develop Site Safety and Health Plan and monitor for compliance - Establish stop-work protocol - Report any serious incidents, accidents or injuries immediately to IC/UC NOAA Scientific Support Coordinator - Initiate trajectory (or plume) and fate/weathering modeling - Identify Resources-at-Risk - Coordinate with state & others on protection priorities and trade-offs Public Information Officer: - Issue timely press releases and schedule press conference as needed - Develop media strategy (including social media) and obtain IC/UC approval prior to implementation - Establish contact with PIO personnel - Locate and establish JIC - Develop talking points for press briefings and VIP visits - Keep IC/UC informed of potential adverse political, social and economic impacts or media coverage Liaison Officer - Initiate outreach and develop action plan for approval to ensure comms with key stakeholders including Governor’s Office, Congressional reps, local officials, industry, and EOCs - Develop information dissemination plan - Keep IC/UC informed of adverse stakeholder concerns, feelings or relationships - Staff AREPS to deploy to external entities including EOCs. - Coordinate with PIO on VIP visits and messaging Planning : - Develop Common Operational Picture that captures info needed for CIRs - Develop long-term IMT staffing plan (including night operations) Logistics - Develop and brief IMT on resource request and ordering processes - Establish appropriate facility security and credentialing |  |  |
| 4. Prepared by: (Planning Section Chief) Date/Time |  |  |

Critical Information Requirements                                         		            			ICS 202B (rev 07/2012)